Planning Logic: Script-Controlled ACL Project

Team ID: SWTID-2026-8643

Sprint: A fixed period in which a team works toward completing a selected group of tasks.

Epic: A large project task that is divided into smaller stories that can be completed within sprints.

Story: A small, actionable task that contributes to an Epic.

Story Point: A number used to estimate the effort required for a story, commonly using a Fibonacci-based scale.

1 = Very easy task   |   2 = Normal task   |   3 = Moderate task   |   5 = Difficult task Story Points scale: 1, 2, 3, 5

# Sprint 1

| Story | Story ID | Points |
| --- | --- | --- |
| Creating the Create ACL for the bb2 role | USN10 | 2 |
| Creating the Write ACL for the bb3 role | USN11 | 2 |
| Creating the Delete ACL for the bb4 role | USN12 | 2 |

User and Role Setup (Epic 1)

| Story | Story ID | Points |
| --- | --- | --- |
| Creating the EEE test account | USN1 | 1 |
| Creating custom roles bb1, bb2, bb3 and bb4 | USN2 | 2 |
| Assigning the required roles to the EEE User | USN3 | 1 |

Table and Data Setup (Epic 2)

| Story | Story ID | Points |
| --- | --- | --- |
| Creating the custom table u_institution_details | USN4 | 2 |
| Adding fields: Roll Number, Student Name, Faculty Name, Branch, Email, Phone and Description | USN5 | 3 |
| Creating sample records for ECE, EEE and CSE branches | USN6 | 2 |

Total Story Points in Sprint 1 = 1+2+1+2+3+2 = 11

# Sprint 2

Read ACL (Epic 3)

| Story | Story ID | Points |
| --- | --- | --- |
| Creating the Read ACL with bb1 role and data condition 'Branch is EEE' | USN7 | 3 |
| Writing the advanced script: admin has full access, bb1 receives EEE records, and other users are denied | USN8 | 3 |
| Testing Read access using the EEE user, a user without the role, and Admin | USN9 | 2 |

Create, Write and Delete ACLs (Epic 4)

Testing and Documentation (Epic 5)

| Story | Story ID | Points |
| --- | --- | --- |
| Verifying combined roles bb1+bb2+bb3+bb4 for viewing, creating, editing and deleting EEE records | USN13 | 3 |
| Recording screenshots and documenting the final lab outcome | USN14 | 2 |

Total Story Points in Sprint 2 = 3+3+2+2+2+2+3+2 = 19

# Total Story Points

Sprint 1 = 11

Sprint 2 = 19

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 11 + 19 = 30

Number of Sprints = 2

Velocity = 30 / 2 = 15 Story Points per Sprint The team's calculated velocity is 15 Story Points per Sprint.