Project Planning Phase

Project Name: Script-Controlled ACL - Limit Record Access Using Field-Based Rules   |   Team ID: SWTID-2026-8643  |   Maximum Marks: 5

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User and Role Setup | USN-1 | As an admin, I can create a test user (EEE User) with a user ID, name and email. | 1 | High |  |
| Sprint-1 | User and Role Setup | USN-2 | As an admin, I can create the custom roles bb1, bb2, bb3 and bb4. | 2 | High |  |
| Sprint-1 | User and Role Setup | USN-3 | As an admin, I can assign the required roles to the EEE User. | 1 | High |  |
| Sprint-1 | Table and Data Setup | USN-4 | As an admin, I can create the custom table u_institution_details. | 2 | High |  |
| Sprint-1 | Table and Data Setup | USN-5 | As an admin, I can add Student Roll Number, Student Name, Faculty Name, Branch, Email, Phone Number and Description fields. | 3 | High |  |
| Sprint-1 | Table and Data Setup | USN-6 | As an admin, I can create sample records using ECE, EEE and CSE branch values. | 2 | Medium |  |
| Sprint-2 | Read ACL | USN-7 | As an admin, I can create a Read ACL requiring the bb1 role and the condition "Branch is EEE". | 3 | High |  |
| Sprint-2 | Read ACL | USN-8 | As an admin, I can write an advanced script so admins have full access, bb1 users see EEE records, and other users are denied. | 3 | High |  |
| Sprint-2 | Read ACL | USN-9 | As a tester, I can impersonate the EEE user, a user without the role, and Admin to verify Read access. | 2 | High |  |
| Sprint-2 | Create, Write and Delete ACLs | USN-10 | As an admin, I can create a Create ACL with the bb2 role so users can add new records. | 2 | Medium |  |
| Sprint-2 | Create, Write and Delete ACLs | USN-11 | As an admin, I can create a Write ACL with the bb3 role so users can modify records. | 2 | Medium |  |
| Sprint-2 | Create, Write and Delete ACLs | USN-12 | As an admin, I can create a Delete ACL with the bb4 role so users can remove records. | 2 | Medium |  |
| Sprint-2 | Testing and Documentation | USN-13 | As a tester, I can verify that a user with bb1+bb2+bb3+bb4 can view, create, edit and delete EEE records. | 3 | Medium |  |
| Sprint-2 | Testing and Documentation | USN-14 | As a team member, I can document the lab using screenshots and record the final outcome. | 2 | Low |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 11 | 10 Oct 2026 |
| Sprint-2 | 19 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 19 | 17 Oct 2026 |

Dates are sample values; update them to match the actual project schedule.

# Velocity

Total story points = 11 + 19 = 30 across 2 sprints, so team velocity = 30 / 2 = 15 story points per sprint.

Average velocity (AV) per day = velocity / sprint duration = 15 / 6 = 2.5 story points per day.

# Burndown Chart

A burndown chart shows the remaining work (story points) against time. With 30 points over 12 working days, the ideal burn rate is 2.5 points per day.

Ideal remaining points: Day 0 = 30, Day 1 = 27.5, Day 2 = 25, Day 3 = 22.5, Day 4 = 20, Day 5 = 17.5, Day 6 = 15, Day 7 = 12.5, Day 8 = 10, Day 9 = 7.5, Day 10 = 5, Day 11 = 2.5, Day 12 = 0.